C.	SCOPE

The objective of the FAA NextGen Technology and Prototyping Division Communications Branch Office (ANG-C53) is to develop innovative concepts and prototype to validate engineering solutions and support maturation of technology towards implementation into the National Airspace System (NAS). ANG-C53 manages a portfolio of new and emerging technology projects that enable improvements to the Air Traffic Management (ATM), such as technologies to streamline stakeholder access to information, as well as introduction of emerging transportation such as Unmanned Aircraft System (UAS) Traffic Management (UTM), Urban

Air Mobility (UAM), Upper-Class E Traffic Management (ETM), and crosscutting throughout Extensible Traffic Management (xTM) domains. These projects must help drive forward the future vision of diverse traffic management and data driven infrastructure for charting aviation’s future and other innovative technologies (e.g., NAS 2035, NAS 2045).

Future operations must require adaptation to keep pace with unanticipated challenges. Diverse collaborating services within a fully-integrated information regime must rely on ubiquitous communication to take advantage of cloud technologies and advanced analytics such as artificial intelligence and machine learning. Projects managed by ANG-C53 examine these approaches in the appropriate cybersecurity context to create environments for new providers of services and infrastructure for diverse operations. To meet these objectives, the branch utilizes a wide range

of agreements including contractual partnerships, stakeholder engagements, and other formal relationships.

The FAA is seeking to develop partnerships/contracts with qualified industry vendors to  support management of the projects and activities under the ANG-C53 portfolio, including but not

limited to, management of finances and schedule, and development of contracts and project management artifacts. ANG-C53 constantly engages with various stakeholders across FAA Lines of Businesses (LOBs), industry, other government agencies, and educational institutions. The engagements must include meetings, prototype demonstrations, and other collaborative efforts. This effort must include support on the coordination between ANG-C53 and its stakeholders, as well as generation of artifacts that facilitate the engagement and document the

outcomes. This Task Order must support multiple NextGen projects that must be executed during the contract period of performance as directed by the FAA Project Manager(s).

D.	STATEMENT OF WORK

Task 2: Program Management and Financial Management support

The Contractor must provide expertise in integrated program management approaches using Project Management Institute (PMI) methodology to support the appropriate level of budget analysis, schedule and scope development, track program activities, and support program reporting.

	Prepare and manage Program/Project Management artifacts , such as Project

Level Agreements (PLAs), Service Level Agreements (SLAs), Project Scope

Agreements (PjSAs), and Other Transaction Agreements (OTAs)

o Support the development and management process for agreements (e.g., PLAs, SLAs) including:

	Developing briefings to outline project/program scope and funding plans

	Track actions and make/adjudicate comments

	Track the approval of artifacts

	Update and maintain records on KSN/Microsoft Teams

	Develop and maintain integrated schedules for the NextGen program and projects as assigned

	Identify program activities and develop agreement schedules

	Review, verify, and make recommendations for improvements of deliverables

o Provide PLA and SLA development and process training and work with process stakeholders to outline ever-changing needs and improvements

	Plan, schedule, and coordinate teleconference, web, and/or face-to-face meetings with project teams and deliver presentation materials and formal minutes for interagency, cross-collaboration between FAA Line of Businesses (LOBs), and other pre- coordinated events as required by the FAA

	Develop project/program multi-year plans, bi-monthly updates, and integrated program plans

Task 3: Contract and Task Order Statement of Work Support

The contract must:

	Assist in development of Task Order Statements of Work that describe information about projects, included tasks and associated deliverables, labor and travel requirements, and award information

o Assist in development of Independent Government Cost Estimates (IGCEs)

o Support the Government through the procurement process and establishment

of contract(s) with vendor(s)

	Provide management support of various NextGen contracts and TOs as necessary, including tracking of project status, schedule, activities, products, and financials; and provide status reports in the format(s) required by the FAA to be used in internal management and coordination within the FAA and other contract stakeholders